## Slide 1
PROJECT PLAN
By Jens Geenen
IP BEJA Portugal

## Slide 2
Instituto Politécnico de Beja
1979
4 SCHOOLS

## Slide 3
water lakes / reservoir | google forms
Spillage and water quality | pdf every 24h
Manual input | Different teams
Water quality management company

## Slide 4
Solution
this will be used to make a big part of the project
PART 1 : DJANGO
All data gets sent to a database and there they get checked and a PDF gets made
PART 2 : DATA AND PDF
Progressive web app will be made for all the inputs
PART 3 : PWA

## Slide 5
part 1 : Django basics
( 1 week)
In this week I have to learn every how to work with Django
Planning
part 2 : data
(1 week)
in this week i have to look at how to use the data that is measured and how to use that data
part 3 : PWA
(2 weeks)
in this time i have to develop a pwa as a back end for the data inputs
part 4 : templates /ui /stats
(2 weeks)
Here I will be making the front end of the PWA and de UI and have some stats that i can show
part 5 : report lab + email
(2 weeks)
At last, I have to generate a PDF file with all the data that will be sent by email to the right people

## Slide 6
PostgreSQL
Django
Reportlab
Git bash
PWA
Sphinx
technolegie

## Slide 7
Thank you